🌿 THE VERDANT PAGE

Comprehensive Feature Roadmap & Implementation Plan

94 Features Across 12 Categories

Generated: 2 May 2026

# About This Document

This roadmap catalogues every planned and recommended feature for The Verdant Page — a professional nature writing platform built on React + Vite, Express, and PostgreSQL. Features are organised into 12 thematic categories and rated by both priority and implementation effort to guide sprint planning and developer handoff.

# Legend

## Priority

| High | Medium | Low | Essential now / Nice soon / Future |
| --- | --- | --- | --- |

## Effort

| Small | Medium | Large | XL | <1 day / 1–3 days / 4–10 days / 10+ days |
| --- | --- | --- | --- | --- |

# Summary Statistics

| Priority Breakdown | Effort Breakdown |
| --- | --- |
| 🔴 High Priority: 35 features 🟡 Medium Priority: 40 features 🟢 Low Priority: 19 features | 🟢 Small effort: 56 features 🟡 Medium effort: 24 features 🔴 Large effort: 13 features 🟣 XL effort: 1 feature |

## Category Breakdown

📖 Content & Reading: 10 features (4 high-priority)

🔍 Discovery & Navigation: 10 features (5 high-priority)

🌐 SEO & Metadata: 8 features (3 high-priority)

💬 Engagement & Social: 8 features (1 high-priority)

📧 Newsletter & Email: 6 features (3 high-priority)

⚙️ Admin & CMS: 11 features (6 high-priority)

🔒 Auth & Security: 6 features (3 high-priority)

🖼️ Images & Media: 6 features (2 high-priority)

🐘 Species & Science: 8 features (1 high-priority)

⚡ Performance & DX: 8 features (4 high-priority)

🎨 UX & Design: 7 features (1 high-priority)

📊 Analytics & Monitoring: 6 features (2 high-priority)

# Recommended Sprint Plan

## Sprint 1 — Quick Wins (Week 1–2)

These are all High priority + Small effort. Ship these first for maximum immediate impact.

- #1 Markdown Rendering — Content & Reading

- #2 Table of Contents — Content & Reading

- #3 Reading Progress Bar — Content & Reading

- #5 Related Articles — Content & Reading

- #11 Tag Pages — Discovery & Navigation

- #17 Species ↔ Article Cross-Link — Discovery & Navigation

- #21 Per-Page SEO Meta Tags — SEO & Metadata

- #22 Open Graph / Twitter Cards — SEO & Metadata

- #25 RSS Feed — SEO & Metadata

- #29 Share Buttons — Engagement & Social

- #40 Unsubscribe Landing Page — Newsletter & Email

- #52 Contact Message Inbox — Admin & CMS

- #55 API Rate Limiting — Auth & Security

- #57 Input Sanitisation — Auth & Security

- #61 Image Lazy Loading — Images & Media

- #66 IUCN Status Filter on Species — Species & Science

- #79 Error Boundaries — Performance & DX

- #80 404 & Error Pages — Performance & DX

- #81 Database Indexing — Performance & DX

- #89 Analytics Integration — Analytics & Monitoring

- #93 Error Tracking (Sentry) — Analytics & Monitoring

## Sprint 2 — Content Foundation (Week 3–4)

Core content and discovery improvements that make the site significantly more useful for readers.

- #14 Global Search Overlay — Discovery & Navigation

- #20 Infinite Scroll / Pagination — Discovery & Navigation

- #37 Newsletter Integration (Resend) — Newsletter & Email

- #39 Double Opt-In — Newsletter & Email

- #46 Portfolio CRUD UI — Admin & CMS

- #48 Draft Preview — Admin & CMS

- #74 Cursor-Based API Pagination — Performance & DX

## Sprint 3 — Platform Maturity (Week 5–8)

Large effort, high priority features including auth, admin, and full-text search.

- #13 Full-Text Search — Discovery & Navigation

- #43 Admin Dashboard — Admin & CMS

- #44 Article CRUD UI — Admin & CMS

- #45 Species CRUD UI — Admin & CMS

- #54 Authentication (Clerk/Replit) — Auth & Security

- #60 Image Upload (Object Storage) — Images & Media

- #86 Accessibility Audit (WCAG AA) — UX & Design

## Sprint 4 — Polish & Growth (Week 9+)

Medium and low priority features that improve UX, engagement, and analytics.

- #4 Estimated Read Time Display — Content & Reading

- #7 View Count Display — Content & Reading

- #8 Font Size Controls — Content & Reading

- #9 Reading Mode / Focus View — Content & Reading

- #12 Tag Cloud on Homepage — Discovery & Navigation

- #15 Breadcrumb Navigation — Discovery & Navigation

- #16 Category Landing Pages — Discovery & Navigation

- #18 'You May Also Like' Sidebar — Discovery & Navigation

- #19 Sitemap.xml Generation — Discovery & Navigation

- #23 Structured Data (JSON-LD) — SEO & Metadata

- #24 Canonical URLs — SEO & Metadata

- #27 robots.txt — SEO & Metadata

# Complete Feature Catalogue (94 Features)

| # | Feature | Description | Priority | Effort | Category |
| --- | --- | --- | --- | --- | --- |
| 📖 Content & Reading |  |  |  |  |  |
| #1 | Markdown Rendering | Render article bodies with react-markdown for headers, bold, blockquotes, code blocks, and inline images. | High | Small | Content & Reading |
| #2 | Table of Contents | Auto-generate a sticky sidebar TOC from article headings. Highlights current section as user scrolls. | High | Small | Content & Reading |
| #3 | Reading Progress Bar | Thin animated green bar at the top of ArticleReader.tsx that fills as the user scrolls down the article. | High | Small | Content & Reading |
| #4 | Estimated Read Time Display | Surface the stored read_time field prominently at the top of each article (e.g. '7 min read'). | Medium | Small | Content & Reading |
| #5 | Related Articles | Show 3 article cards at the bottom of each article matched by category or shared tags. | High | Small | Content & Reading |
| #6 | Article Word Count Display | Show word count alongside read time on article cards and in the full reader view. | Low | Small | Content & Reading |
| #7 | View Count Display | Surface the auto-incremented view_count visibly on articles (e.g. '1.2k reads') in article cards and reader. | Medium | Small | Content & Reading |
| #8 | Font Size Controls | Accessibility toggle (A-/A+) in the article reader to increase or decrease body font size. Persisted in localStorage. | Medium | Small | Content & Reading |
| #9 | Reading Mode / Focus View | Distraction-free reading mode that hides nav and sidebars, maximises text column width, and dims the background. | Medium | Medium | Content & Reading |
| #10 | Article Print Stylesheet | CSS @media print rules that produce a clean, ink-friendly version of articles without nav, sidebars, or backgrounds. | Low | Small | Content & Reading |
| 🔍 Discovery & Navigation |  |  |  |  |  |
| #11 | Tag Pages | Dedicated /tags/:slug route listing all articles sharing a tag. Breadcrumb back to the tag cloud. | High | Small | Discovery & Navigation |
| #12 | Tag Cloud on Homepage | Visual tag cloud on the Home page where tag size reflects article count. Clicking navigates to the tag page. | Medium | Small | Discovery & Navigation |
| #13 | Full-Text Search | PostgreSQL tsvector full-text search across articles and species. Highlight matching terms in results. | High | Large | Discovery & Navigation |
| #14 | Global Search Overlay | Cmd+K keyboard shortcut opens a full-screen search modal with live results grouped by articles and species. | High | Medium | Discovery & Navigation |
| #15 | Breadcrumb Navigation | Breadcrumb trail on article reader and species profile pages (Home > Category > Article Title). | Medium | Small | Discovery & Navigation |
| #16 | Category Landing Pages | /categories/:slug page showing all articles in that category with a hero description from the DB. | Medium | Small | Discovery & Navigation |
| #17 | Species ↔ Article Cross-Link | 'Read the Article' button on species profiles and 'Meet the Species' card on articles using article_id FK. | High | Small | Discovery & Navigation |
| #18 | 'You May Also Like' Sidebar | Sticky sidebar on article reader showing 3–4 recommended articles by tag overlap, not just same category. | Medium | Medium | Discovery & Navigation |
| #19 | Sitemap.xml Generation | Auto-generated /sitemap.xml from all published articles, species profiles, and categories for SEO crawlers. | Medium | Small | Discovery & Navigation |
| #20 | Infinite Scroll / Pagination | Replace unpaged article and species lists with cursor-based pagination or infinite scroll with a loading spinner. | High | Medium | Discovery & Navigation |
| 🌐 SEO & Metadata |  |  |  |  |  |
| #21 | Per-Page SEO Meta Tags | react-helmet-async for per-page <title>, <meta description>, and canonical tags using seo_title and seo_description from DB. | High | Small | SEO & Metadata |
| #22 | Open Graph / Twitter Cards | OG and Twitter card meta tags per article with article image, title, excerpt, and author for rich social sharing previews. | High | Small | SEO & Metadata |
| #23 | Structured Data (JSON-LD) | Add Article and NewsArticle schema.org JSON-LD to article pages and TaxonName schema to species profiles. | Medium | Medium | SEO & Metadata |
| #24 | Canonical URLs | Ensure <link rel='canonical'> is set on all pages to prevent duplicate content penalties. | Medium | Small | SEO & Metadata |
| #25 | RSS Feed | /api/feed.xml RSS 2.0 feed of the 20 most recent published articles. Include image, author, category, tags. | High | Small | SEO & Metadata |
| #26 | Atom Feed | /api/feed.atom Atom 1.0 alternative feed for aggregators that prefer Atom format. | Low | Small | SEO & Metadata |
| #27 | robots.txt | Serve a /robots.txt that allows all crawlers, points to sitemap.xml, and disallows /api admin routes. | Medium | Small | SEO & Metadata |
| #28 | Slug Auto-Generation | Auto-generate slugs from titles on create; allow manual override. Warn on duplicate slugs before saving. | Medium | Small | SEO & Metadata |
| 💬 Engagement & Social |  |  |  |  |  |
| #29 | Share Buttons | Native Web Share API on mobile; clipboard copy-link fallback on desktop. Share to X, Facebook, LinkedIn, WhatsApp. | High | Small | Engagement & Social |
| #30 | Bookmark / Save for Later | localStorage favourites list. Heart icon on article cards. Dedicated /saved page listing bookmarked articles. | Medium | Small | Engagement & Social |
| #31 | Article Reactions | Simple emoji reaction bar (🌿 🌊 🐘 🔥) below each article. Counts stored in DB, updated via API without auth. | Medium | Medium | Engagement & Social |
| #32 | Comments Section | Threaded comments on articles. Anonymous or name+email entry. Moderation queue before public display. | Medium | Large | Engagement & Social |
| #33 | Reading List Widget | 'Add to Reading List' button that queues articles. Persisted per-user (or localStorage for anonymous). | Low | Medium | Engagement & Social |
| #34 | Social Proof Counter | Homepage stat counters animating up (articles published, species profiled, newsletter subscribers). | Medium | Small | Engagement & Social |
| #35 | Email Article to a Friend | 'Share via Email' link that opens mailto: with pre-filled subject and article link in the body. | Low | Small | Engagement & Social |
| #36 | Quote Highlighter | User selects text in article → floating toolbar appears with 'Share this quote' button that tweets the selection. | Low | Medium | Engagement & Social |
| 📧 Newsletter & Email |  |  |  |  |  |
| #37 | Newsletter Integration (Resend) | Wire up /api/newsletter/subscribe to Resend API to actually send a welcome email on sign-up. | High | Medium | Newsletter & Email |
| #38 | Newsletter Digest | Weekly email digest of new articles auto-sent to active subscribers via Resend or Mailchimp scheduled job. | Medium | Large | Newsletter & Email |
| #39 | Double Opt-In | Send a confirmation email before activating subscriber status. Reduces spam and ensures deliverability. | High | Medium | Newsletter & Email |
| #40 | Unsubscribe Landing Page | Graceful /unsubscribe?token=... page that confirms removal and offers category preference alternatives. | High | Small | Newsletter & Email |
| #41 | Newsletter Archive | Public /newsletter/archive page listing all past newsletter issues with their sent date and open rate. | Low | Medium | Newsletter & Email |
| #42 | Subscriber Preferences | Let subscribers choose which categories (Animals, Oceans, Plants…) they want to receive emails about. | Medium | Medium | Newsletter & Email |
| ⚙️ Admin & CMS |  |  |  |  |  |
| #43 | Admin Dashboard | Protected /admin route with stats overview: total articles, species, subscribers, views, and recent messages. | High | Large | Admin & CMS |
| #44 | Article CRUD UI | Admin form to create, edit, publish, draft, and delete articles with a rich Markdown editor preview. | High | Large | Admin & CMS |
| #45 | Species CRUD UI | Admin form to create, edit, and delete species profiles including fun_facts JSON array editor. | High | Large | Admin & CMS |
| #46 | Portfolio CRUD UI | Admin form to create, edit, and delete portfolio clips with URL, publication, date, and featured toggle. | High | Medium | Admin & CMS |
| #47 | Category & Tag Manager | Admin UI to create/rename/delete categories and tags. Shows article count per tag/category. | Medium | Medium | Admin & CMS |
| #48 | Draft Preview | Preview draft articles at /preview/:slug?token= without publishing. Accessible only with a signed preview token. | High | Medium | Admin & CMS |
| #49 | Scheduled Publishing | Set a future published_at date in the admin. A cron job flips status to 'published' at the scheduled time. | Medium | Medium | Admin & CMS |
| #50 | Bulk Article Actions | Admin table with checkboxes to bulk-publish, bulk-draft, or bulk-delete multiple articles at once. | Low | Medium | Admin & CMS |
| #51 | Content Revision History | Store previous versions of article content in a revisions table. Diff view and one-click rollback in admin. | Low | XL | Admin & CMS |
| #52 | Contact Message Inbox | Admin page showing all contact_messages with read/unread status, reply via mailto: link, and delete. | High | Small | Admin & CMS |
| #53 | Subscriber Management UI | Admin table of newsletter_subscribers with search, status filter, manual add/remove, and CSV export. | Medium | Medium | Admin & CMS |
| 🔒 Auth & Security |  |  |  |  |  |
| #54 | Authentication (Clerk/Replit) | Protect all /admin routes behind Clerk or Replit Auth. Public routes remain fully open. | High | Large | Auth & Security |
| #55 | API Rate Limiting | Apply express-rate-limit to /api/contact and /api/newsletter to prevent spam (e.g. 5 req/hour per IP). | High | Small | Auth & Security |
| #56 | CSRF Protection | Add csurf or sameSite cookie strategy for POST endpoints to prevent cross-site request forgery. | Medium | Small | Auth & Security |
| #57 | Input Sanitisation | Sanitise all user-submitted text (contact, newsletter) with DOMPurify or validator.js before DB insert. | High | Small | Auth & Security |
| #58 | Preview Token Signing | Sign preview tokens with a secret (jsonwebtoken) so only admins can share draft preview links. | Medium | Small | Auth & Security |
| #59 | Security Headers | Add Helmet.js to Express to set Content-Security-Policy, X-Frame-Options, and HSTS headers. | Medium | Small | Auth & Security |
| 🖼️ Images & Media |  |  |  |  |  |
| #60 | Image Upload (Object Storage) | Replace URL strings with actual file upload to Replit App Storage or Cloudflare R2. Return stored URL. | High | Large | Images & Media |
| #61 | Image Lazy Loading | Add loading='lazy' and IntersectionObserver to all article and species card images to improve initial load. | High | Small | Images & Media |
| #62 | Responsive Images (srcset) | Serve multiple image sizes via srcset/sizes so mobile gets smaller files than desktop. | Medium | Medium | Images & Media |
| #63 | Image Alt Text Enforcement | Validate image_alt is non-empty on article/species create/edit. Show warning in admin if missing. | Medium | Small | Images & Media |
| #64 | Image Lightbox | Click any article inline image to open a full-screen lightbox with keyboard navigation (prev/next). | Low | Small | Images & Media |
| #65 | OG Image Generation | Generate dynamic Open Graph images per article using @vercel/og or Satori with article title and category. | Low | Medium | Images & Media |
| 🐘 Species & Science |  |  |  |  |  |
| #66 | IUCN Status Filter on Species | Species grid already has status filter — ensure it works correctly and add a colour-coded legend/key. | High | Small | Species & Science |
| #67 | Species Geographic Range Map | SVG world map on each SpeciesProfile.tsx visually highlighting geographic_range using a highlight overlay. | Medium | Large | Species & Science |
| #68 | Conservation Status Legend | Floating colour-coded IUCN legend (LC→EX) with a one-line explanation on the Species list page. | Medium | Small | Species & Science |
| #69 | Fun Facts Carousel | Animated card carousel for the fun_facts JSON array on species profiles instead of a static list. | Low | Small | Species & Science |
| #70 | Species Comparison Tool | Side-by-side comparison of two species across conservation status, habitat, diet, and key stats. | Low | Medium | Species & Science |
| #71 | Taxonomy Breadcrumb | Show kingdom → class → order → family hierarchy at the top of each species profile in a readable chain. | Medium | Small | Species & Science |
| #72 | IUCN External Link | Surface the iucn_url field as a prominent 'View on IUCN Red List' button on each species profile. | Medium | Small | Species & Science |
| #73 | Species Random Discovery | 'Discover a Random Species' button on the species list that navigates to a random species profile. | Low | Small | Species & Science |
| ⚡ Performance & DX |  |  |  |  |  |
| #74 | Cursor-Based API Pagination | Add cursor/limit pagination to GET /api/articles and GET /api/species to support large datasets efficiently. | High | Medium | Performance & DX |
| #75 | Redis Caching | Cache popular article responses and view count increments in Redis to reduce DB load on viral articles. | Low | Large | Performance & DX |
| #76 | API Response Compression | Add compression middleware to Express so JSON responses are gzip-compressed, reducing transfer size. | Medium | Small | Performance & DX |
| #77 | Code Splitting & Lazy Routes | React.lazy() and Suspense for route-level code splitting so initial bundle size is smaller. | Medium | Small | Performance & DX |
| #78 | Service Worker / PWA | Register a service worker for offline reading of previously visited articles and app-installability. | Low | Large | Performance & DX |
| #79 | Error Boundaries | Wrap route components in React error boundaries so a single broken page doesn't crash the whole app. | High | Small | Performance & DX |
| #80 | 404 & Error Pages | Custom 404, 500, and 'article not found' pages with a nature illustration and a link back home. | High | Small | Performance & DX |
| #81 | Database Indexing | Add DB indexes on articles.slug, articles.status, articles.category_id, and species.slug for query speed. | High | Small | Performance & DX |
| 🎨 UX & Design |  |  |  |  |  |
| #82 | Dark Mode | System-preference-aware dark mode with forest green on deep charcoal palette. Toggle persisted in localStorage. | Medium | Large | UX & Design |
| #83 | Skeleton Loading States | Show skeleton placeholder cards while article/species data is loading instead of empty grids or spinners. | Medium | Small | UX & Design |
| #84 | Scroll to Top Button | Animated floating 'scroll to top' button that appears after scrolling down 400px. Forest green, bottom-right. | Low | Small | UX & Design |
| #85 | Mobile Bottom Navigation | Sticky bottom nav bar on mobile with icons for Home, Articles, Species, Portfolio, and Search. | Medium | Medium | UX & Design |
| #86 | Accessibility Audit (WCAG AA) | Audit and fix colour contrast, keyboard navigation, focus rings, and ARIA labels across all components. | High | Large | UX & Design |
| #87 | Toast Notifications | Success/error toast messages on contact form submit, newsletter sign-up, and bookmark actions. | Medium | Small | UX & Design |
| #88 | Page Transition Animations | Framer Motion page enter/exit transitions (fade + slight upward slide) consistent across all route changes. | Low | Small | UX & Design |
| 📊 Analytics & Monitoring |  |  |  |  |  |
| #89 | Analytics Integration | Integrate Plausible or Fathom (privacy-first) analytics. Track page views, article reads, and outbound clicks. | High | Small | Analytics & Monitoring |
| #90 | Article View Dashboard | Admin page with a simple bar chart of top 10 most-viewed articles using the view_count field from the DB. | Medium | Medium | Analytics & Monitoring |
| #91 | Uptime & Health Monitoring | Hook GET /api/healthz into an uptime service (BetterStack, UptimeRobot) to alert on downtime. | Medium | Small | Analytics & Monitoring |
| #92 | Structured API Logging | Add pino or winston structured JSON logging to Express with request ID, route, status code, and duration. | Medium | Small | Analytics & Monitoring |
| #93 | Error Tracking (Sentry) | Integrate Sentry for both frontend (React) and backend (Express) to capture and alert on production errors. | High | Small | Analytics & Monitoring |
| #94 | Search Analytics | Log each search query (term + results count) to a search_queries table to understand what readers look for. | Low | Small | Analytics & Monitoring |

# GitHub & Deployment Notes

Repository: https://github.com/Sunayana225/blogging-website-

- Push via Replit Version Control panel (git icon, left sidebar)

- Or provide a GitHub Personal Access Token for agent-assisted push

- Replit auto-deploys on push to the main branch

## Tech Stack Reminder

- Frontend: React + Vite, Framer Motion, React Query (generated hooks)

- Backend: Express, Drizzle ORM, PostgreSQL

- Brand: Forest green #2D5016 + Ivory #F5F0E8

- Fonts: Fraunces (headings) + Plus Jakarta Sans (body)

- Code gen: OpenAPI → Orval → React Query hooks + Zod schemas

The Verdant Page  •  Feature Roadmap  •  Confidential